Plan: Pixabay Image Integration for CMS Hero Section

TL;DR: Add a "Search Pixabay" modal to the CMS hero block editor alongside the existing file upload button. Users can search free stock images, preview results with pagination, and set images directly from Pixabay's CDN without storing them locally. Backend proxies API calls to hide the API key; gracefully degrades if Pixabay is unavailable.

Steps

Phase 1: Backend Service (35 min)

- Create PixabayService — New file backend/src/modules/cms/services/pixabay.service.ts with methods:

  - searchImages(query, page, imageType?, orientation?) → calls Pixabay API, handles errors & rate limits

  - validateApiKey() → checks if API key exists

  - Optional in-memory caching (1-hour TTL) to reduce API calls

- Add CMS Controller endpoints:

  - POST /api/cms/pixabay/search — Accepts search params, returns paginated results

  - GET /api/cms/pixabay/status — Returns API availability status

  - Route ordering: pixabay routes before generic routes

- Update CmsModule imports — Add HttpModule from @nestjs/axios

Phase 2: Frontend Service & Types (20 min)

- Create PixabayService client — New file frontend/src/lib/services/pixabay.service.ts:

  - searchImages(query, page, imageType, orientation) → calls backend proxy

  - validatePixabayAvailable() → checks if API is enabled

  - Full TypeScript interfaces for PixabayImage, PixabaySearchResponse

Phase 3: UI Components (65 min)

- Build PixabayImagePicker modal — New file frontend/src/components/cms/pixabay-image-picker.tsx:

  - Search input + filters (image type, orientation)

  - Results grid (3-4 responsive columns)

  - Pagination controls (prev/next, "page X of Y")

  - Author info overlay on hover (name, downloads, likes)

  - Loading skeleton, error states with retry

  - Close button (X) and ESC key dismissal

- Integrate into HeroBlockEditor — Modify hero-block-editor.tsx:

  - Add "Search Pixabay" button (orange color, Search icon)

  - Add modal state & visibility toggle

  - Validate Pixabay availability on mount

  - Handle image selection → update backgroundImage in block data

  - Disable button gracefully if Pixabay unavailable

Phase 4: Error Handling & Config (25 min)

- Implement error strategy:

  - Empty query → Show error in modal

  - Rate limit (429) → "Too many requests, try again later"

  - API down (503/504) → "Service unavailable"

  - Invalid API key (403) → Disable button with tooltip

  - Network timeout → Retry button

- Environment setup:

  - Add optional PIXABAY_API_KEY to .env (free tier = 500 req/day without key)

  - Document in .env.example

Phase 5: Testing & Verification (45 min)

- Unit tests:

  - Backend: searchImages() returns data, handles errors, respects pagination

  - Frontend service: API calls work, error handling

- Component tests:

- Modal opens/closes, search works, pagination works, image selection saves

- E2E verification (manual):

- Search for images → see results

- Pagination works

- Select image → hero preview updates

- Save/reload page → image persists

- Pixabay unavailable → button disabled gracefully

- File upload fallback still works

Relevant Files

To create:

- backend/src/modules/cms/services/pixabay.service.ts — Pixabay API client (~150 lines)

- frontend/src/lib/services/pixabay.service.ts — Frontend HTTP wrapper (~80 lines)

- frontend/src/components/cms/pixabay-image-picker.tsx — Modal UI component (~400 lines)

To modify:

- cms.controller.ts — Add /pixabay/search + /pixabay/status endpoints (~25 lines)

- cms.module.ts — Import HttpModule, add PixabayService to providers (~5 lines)

- hero-block-editor.tsx — Add "Search Pixabay" button + modal integration (~50 lines)

- .env + .env.example — Document optional PIXABAY_API_KEY

Key Architecture Decisions

| Decision | Why |
| --- | --- |
| Backend proxy | Hides API key from frontend, prevents CORS issues, adds security layer |
| Direct CDN URLs | No need to store images in Firebase; saves storage quota; Pixabay images are always available |
| Optional caching | Reduces API rate limit pressure; 1-hour TTL balances freshness vs. quota |
| Graceful degradation | If Pixabay unavailable, button disables; file upload fallback always works |
| No image attribution required | Pixabay CC0 license allows commercial use without attribution (but we can optionally show author) |
| 20 images per page | Balances result set size vs. pagination overhead |

Verification

- Backend:

  - Run backend locally, test POST /api/cms/pixabay/search with curl/Postman

  - Verify 200 response with { success: true, data: { hits: [...] } }

  - Verify error handling (429, 503, empty query)

- Frontend:

  - Modal opens/closes without errors

  - Search returns image grid with thumbnails

  - Click image → onSelect() callback fires with correct URL

  - Pagination buttons work

  - Filters update results

- Integration:

  - CMS editor → Create hero block → Click "Search Pixabay"

  - Search for term (e.g., "office") → See results

  - Select image → Hero preview updates with Pixabay image

  - Save page → Reload → Image persists in Firestore

  - Disable API key in .env → Button should be disabled

- Build:

  - npm run build (frontend) — No TypeScript errors

  - npm run build (backend) — Compiles successfully

Further Considerations

- Image Optimization: Should we add lazy loading for grid thumbnails, or progressive image loading (blur-up effect)?

  - Recommendation: Start without optimization; add if performance issues appear. Pixabay CDN is fast.

- Search History/Favorites: Should users save favorite searches or bookmarked images?

  - Recommendation: Exclude from v1; can add in future iteration if users request.

- Image Attribution Display: Should we auto-populate image author/license info in block metadata for display in published pages?

  - Recommendation: Optional metadata storage; show author on hover in editor only (doesn't need to appear in published page).